**Cost Breakdown for Developing a Robust Platform Similar to Bark.com**

**Timeline**

* Week 1-4: Deliver Web Admin
* Week 5-8: Deliver Website (Client and Professional Dashboards)
* Week 9-12: Deliver Hybrid Mobile Apps (Android and iOS)

**Work Breakdown and Payment Schedule**

**Work Breakdown by Weeks and Deliverables**

**Week 1-4: Deliver Web Admin**  
 **Key Deliverables**

Admin Backend Features

* Manage pages, blog posts, menus, and widgets.
* Manage clients and professionals (ban, email, verification status).
* Create and manage job categories.
* Manage credit pricing and packages.
* Define rules for lead credit requirements.
* Email communication tools for clients and professionals.
* Captcha management.
* Create sub admins and assign roles.
* Full admin privileges for platform management.

**Payment Milestone** Amount: ₹2,00,000   
 Payment Due: Upon delivery and approval of Web Admin features.

**Week 5-8: Deliver Website (Client and Professional Dashboards)**

Key Deliverables

* Hybrid Interface for Clients and Professionals:
* Ability to switch between client and professional dashboards.
* Signup and Signin options with Gmail API single signon.
* Captcha features for enhanced security.
* Phone verification through call OTP.
* Guided onboarding screens for first time users.
* KYC (Know Your Customer) verification process.
* Seamless payment gateway integration.
* Asynchronous search filters for quick and precise results.
* Integration with postcode/address search API for accurate location based services.
* Comprehensive service categories and areas for a wide range of options.

* **Client/Job Poster Features:**
* Easy service request interface.
* Step by step job posting process with details, profile setup, and verification.
* Indicate budget and timeline for jobs.
* Chat functionality with bidders, revealing contact details for local services.
* Bidding process closes after 5 applicants.
* Payment verification using credit/debit cards.
* Option to pay extra for job featuring or toprated professionals.
* Job status updates to "Hired" and "Completed."
* Ranking and badge system based on job completions and verifications.
* Support ticket creation to contact admin.

**Professional Features:**

Detailed onboarding/registration process with personal and business details.

* Email and phone verification.
* Payment method verification.
* Profile page to add services, coverage areas, and details.
* Filter leads by location, service name, latest, etc.
* Bid for jobs with point/credit system (bulk credit).
* View other professionals' responses unless sealed by the client.
* Job status reminders and past job reviews on profile.
* Support ticket creation to contact admin.

**Payment Milestone**Amount: ₹2,00,000 Payment Due: Upon delivery and approval of the Client and Professional Dashboards.

**Week 9-12: Deliver Hybrid Mobile Apps (Android and iOS)**

Key Deliverables

* Hybrid Mobile Apps for Clients and Professionals:
* All features available in the web interface for clients and professionals.
* Additional mobile specific functionalities to ensure seamless user experience.
* Compatibility with both Android and iOS platforms.
* Testing and debugging on various mobile devices.
* Final deployment to Google Play Store and Apple App Store.

**Payment Milestone**  
Amount: ₹2,00,000   
Payment Due: Upon delivery and approval of the Hybrid Mobile Apps for both Android and iOS.

**Summary of Payment Schedule**

Total Quotation : 6,35,900 = 6000 GBP

Removing Design Cost: ₹ 35,900 = 338.88 GBP

Final Cost : 6,00,000 = 5,663 GBP

Initial Advance : ₹ 1,80,000

1. Week 1-4: ₹2,00,000 (1887.90 GBP) (Upon delivery of Web Admin)

* Sprint wise demos and payments release: 50,000 (471.97) + 50,000 (471.97) + 50,000 (471.97)

1. Week 5-8: ₹2,00,000 (1887.90 GBP) (Upon delivery of Website: Client and Professional Dashboards)

* Will be doing Website demos and Mobile app demos payment release: 1,00,000 (943.95 GBP) + 1,00,000 (943.95 GBP)
* Simultaneously we will be working on mobile Apps Also, will be doing demo calls for apps also.

1. Week 9-12: ₹20,000 (188.79) GBP (Mobile apps deliveries & Live hosting and deployment and working on pending sprints)

**Project Costs**

The table below details the costs associated with this project. Invoices will be sent to Client Companion the dates indicated below, are payable on Freelancer,

| **Name** | **Price** | **QTY** | **Subtotal** |
| --- | --- | --- | --- |
| Developing a Robust Platform Similar to Bark.com | **GBP 5,663** |  | **GBP 5,663** |

**Total GBP : 5,663**

**Note:** We have read your requirement properly, We can build your product in very good timeline, We are confident in our ability to deliver a high quality solution and look forward to the opportunity to work with you ,All third party Api will be Excluded.Ex:Sms gateway, location, Etc.

**Notes:** Each payment is due upon completion and approval of the respective phase's deliverables.

**Any additional features or changes requested beyond the scope of this breakdown may incure additional costs and require a revised payment plan.**

**his structured breakdown ensures clear communication of deliverables and payment expectations, fostering a transparent and efficient project workflow.**